# Test Plan For Distric.in

| ## Test Plan ID | ## TP-001 |
| --- | --- |
| ## Project Name | ## Movie booking – Distric.in |
| ## Prepared By | ## Jeni Kansara |
| ## Date | ## 27-May-2026 |

## 1. Scope

In – Scope: Registration, Login, Location, Movie Search, Movie Selection, Seat Selection, Payment, Logout

Out of Scope: Admin Dashboard ,Theater Management , Event Booking.

## 2. Objectives

Ensure users can successfully log in.

Make sure the app shows the correct movies based on the user's location.

Make sure two people cannot book the same seat at the same time.

Confirm payments are processed correctly.

Ensure logging out completely closes the user session for safety.

## 3. Resources

6 Testers, 3 Laptops, 3 Desktop, 2 Android + 2 iOS Device

Test Data: 5 Sample Movie Theater , 10 User Profiles, . 5 Payment Credentials

## 4. Timelines

Registration – 2 Day

Login – 1 Day

Location – 3 Day

Search – 2 Days

Selection of Seat – 3 Days

Checkout and Payment – 3 Days

## 5. Risks/Assumptions

Payment gateway might get temporarily down which may affect the scheduled timelines.

Testers assume that the internet would be stable to test the application.

If the app lags, two people might book the same seat, so we must prioritize testing the seat-locking system.